### Regional Land Transport Strategy

# Western Corridor Projects

### Projects to 2004

### Roading

- Design and construct the first stage of the Kapiti Local Connecting Road ($37m)

- Complete the safety improvements at McKays Crossing Junction ($12m)

- Complete the safety improvements on State Highway 1 north of Paremata

- Implement the Active Traffic Management System at Ngauranga Gorge and three lanes in each direction south to the State Highways 1 and 2 Merge ($5m)

- Develop a Western Corridor Implementation Plan that includes both road and rail and identifies the optimum packages for the Corridor, by February 2000

- Continue the purchase of land on the Transmission Gully route

### Public Transport

- Provide additional commuter car and cycle parks at major railway stations

- Seal existing unsealed car parks at stations

- Upgrade the Paraparaumu Railway Station building ($0.5m)

- Build a new railway station at Raumati ($2m)

- Extend the urban electric rail service to Waikanae ($5m)

- Increase weekday urban rail service frequency from the Kapiti Coast to Wellington to 15 minutes in peak periods and 30 minutes in the off peak  (annual additional operating cost of $1.2m)

- Increase rail feeder bus services to match the increase in urban rail frequency

- Allow commercial commuter bus services to operate from Titahi Bay and Whitby to Wellington

- For the longer term, investigate the viability of operating light rail services from Plimmerton and Porirua East to Wellington or effective alternatives

- Increase local bus services to connect with increased rail services

- Construct an  improved bus/rail connection at Porirua Railway Station ($2.3m)

### Project Sequencing

The construction of Transmission Gully would have a major impact on the balance of capacity in the network. The following projects should be implemented in advance of Transmission Gully to ensure that network balance is maintained:

- Implement the Ngauranga Gorge Active Traffic Management System plus three lanes in each direction to the south

- Extend the electric rail system to Waikanae

- Increase the weekday urban rail frequency from the Kapiti Coast to Wellington

- New station at Raumati

- Upgrade the supporting infrastructure such as Park and Ride and station appearances

- Construct the Ngauranga-Aotea tidal flow system

- Construct the Wellington Inner City Bypass

- Enhance the Wellington Inner City Traffic Management

- Enhance bus/rail interchange at Wellington Station

- Improve pedestrian linkages from Wellington Station to the CBD

### Projects For Beyond 2004

- Implement the Western Corridor Implementation Plan

- Construct the remainder of the Kapiti Local Connecting Road ($24m)

- Provide new stations at Lindale, Aotea Lagoon and Glenside as population growth creates sufficient demand ($4m)

- Upgrade remaining railway stations on the corridor

- Provide light rail services or alternatives from Plimmerton and Porirua East to Wellington (enhanced bus and rail services being provided until demand warrants light rail)($15m)

- Provide additional rail services to Otaki and beyond.