## Western Corridor Implementation Plan

## Western Corridor Projects

## The Plan

Undertake the following roading and public transport projects in the corridor during the period 2000-2004 (note : projects not already included in the Regional Land Transport Strategy are marked accordingly and all $’s are set at 1998 values).

## Roading

- Construct a new two lane bridge at Paremata ($4.3m) (new project)

- Complete the safety improvements on State Highway One north of Paremata ($8.7 m)

- Complete the safety improvements at McKays Crossing ($12.3 m)

- Implement the Active Traffic Management System at Ngauranga Gorge and three lanes in each direction south to the State Highway One and Two merge ($5 m)

- Construct the river crossing stage of the Kapiti Local Connecting Road ($37 m)

- Provide other safety and capacity improvements on State Highway One between Paremata and McKays Crossing appropriate to the timing of Transmission Gully (new project)

- Develop proposals for the future of the existing State Highway with appropriate agencies for once Transmission Gully is built (new project)

- Resolve funding, legislative and resource management issues relating to Transmission Gully, purchase required land and commence construction if possible (new project)

## Public Transport

- Upgrade the Paraparaumu Railway Station building ($0.5 m)

- Build a new railway station at Raumati ($2 m)

- Extend the urban electric rail service to Waikanae ($5 m)

- Increase weekday urban rail frequency from the Kapiti Coast to Wellington to 15 minutes in peak period and 30 minutes in the of-peak (annual additional cost of $1.2 m)

- Provide additional commuter car and cycle parks at major railway stations

- Seal existing unsealed carparks at stations

- Increase rail feeder bus services to match the increase in urban rail frequency

## Projects Outside the Corridor

- Construct the Ngauranga-Aotea tidal flow system ($16 m)

- Construct the bus/rail interchange and associated pedestrian connections at Wellington station ($8 m)

## Projects Beyond 2004

## Roading

- Construct Transmission Gully as a toll road as soon as possible ($233 m) (new project)

- Construct the remainder of the Kapiti Local Connecting Road ($24 m)

- Construct the Hutt Valley – Porirua Road Link ($62 m)

## Public Transport

- Provide new stations at Lindale, Aotea Lagoon and Glenside as population growth creates sufficient demand ($4 m)

- Upgrade remaining railway stations on the corridor

- Provide light rail services or alternatives from Plimmerton and Porirua East to Wellington (enhanced bus and rail services being provided until demand warrants light rail) ($15 m)

- Provide additional rail services to Otaki and beyond.

Building Transmission Gully Early as a Toll Road will Require:

(a)	Some funding from local sources depending on the level of funding support provided by Transfund New Zealand; and

(b)	Legislation to allow the road to be tolled